# Engineering Hub Portal
Solution Definition Document

# 1. Executive Summary

The Engineering Hub Portal is a centralized SharePoint-based solution designed to standardize how engineering documentation is organized, managed, and accessed across Ruiz Foods. It replaces fragmented file storage practices with a structured, metadata-driven approach that improves document discoverability, project consistency, collaboration, and long-term knowledge retention. The solution establishes a scalable foundation for Engineering operations and future integration with project and financial systems.

# 2. Goals

Establish a single source of truth for engineering documentation

Standardize CEP project structure and lifecycle

Improve document discoverability using metadata and search

Enable consistent project execution across plants

Reduce reliance on legacy file shares

Improve collaboration across teams

Provide a scalable foundation for future integrations

# 3. Scope

The Engineering Hub Portal includes the design and implementation of a centralized engineering document management and collaboration platform within Microsoft 365, focused on structuring content, standardizing project documentation, and enabling efficient search and retrieval.

# 4. In Scope

SharePoint Online Engineering Hub (central portal)

Metadata-driven document classification

Content Types and Document Sets

Dedicated CEP project workspaces

Standards & Policies repository

Vendor & Contractor document management

Master Drawings (CAD) repository

Enterprise search with metadata filtering

Project provisioning process

# 5. Out of Scope (Non-Goals)

Integration with M3 (ERP)

Full SmartSheet integration

Advanced CAPEX workflow automation

Power BI reporting dashboards

External vendor portals

Full legacy data migration

Formal enterprise-wide training programs

# 6. Requirements

## 6.1 Business Requirements

Provide standardized structure for engineering projects

Enable consistent document classification

Allow users to search documents by keyword and metadata

Support full CEP project lifecycle documentation

Enable vendor and asset-related document management

Support compliance and traceability

Provide a simple and intuitive user experience

## 6.2 Technical & Architecture Requirements

Built on Microsoft 365 (SharePoint Online)

Metadata-driven architecture

Use of Content Types and Document Sets

Dedicated document library per CEP project

Standard metadata fields (Plant, Project ID, Vendor, etc.)

Search indexing and metadata filtering

Scalable architecture for large volumes of data

Role-based security using SharePoint groups

Integration-ready for SmartSheet, Power BI, and M3

Support for OneDrive sync (offline access)

Governance for metadata and structure consistency